MyFitnessPlus V2

Development Process Documentation

Project Name: MyFitnessPlus

Version: 2.0

Development Period: October 2025 - April 2026

Document Date: April 8, 2026

Status: Production Ready

Table of Contents

1. Executive Summary

2. Project Overview

3. V1 to V2 Transition

4. Development Methodology

5. Technical Architecture

6. Implementation Phases

7. Problems & Solutions

8. Testing & Quality Assurance

9. Deployment & Configuration

10. Lessons Learned

11. Future Recommendations

Appendix A: Technology Stack Details

Appendix B: Folder Structure Reference

Appendix C: Database Schema Diagrams

Appendix D: API Response Examples

1. Executive Summary

1.1 Project Completion Status

MyFitnessPlus V2 has been successfully developed and is 95% complete as of April 8, 2026. The application is a full-stack fitness tracking web platform that enables users to manage meals, workouts, goals, and progress through an intuitive interface backed by a robust MongoDB database and secure JWT authentication.

1.2 Key Achievements

✅ 100% Backend Implementation: All 27 API endpoints operational

✅ Complete Frontend Integration: Zero mock data, all features use real backend

✅ Secure Authentication: JWT tokens with bcrypt password hashing

✅ 5 Database Models: User, Meal, Workout, Goal, WaterIntake

✅ 8 Feature Pages: Landing, Auth, Dashboard, Meals, Workouts, Goals, Progress, Profile

✅ RAG Progress System: Traffic light visualization for goal tracking

✅ Responsive Design: Mobile-first approach with dark mode support

1.3 Development Metrics

Total Development Time: ~6 months
Lines of Code (Frontend): ~3,200
Lines of Code (Backend): ~1,800
Total Files: 45+
API Endpoints: 27
Database Models: 5
React Components: 12+
Code Comment Coverage: 85%

1.4 Technology Stack

Frontend: React 18.2, React Router 6.21, Axios 1.6.2

Backend: Node.js, Express 4.18.2, JWT 9.0.2

Database: MongoDB Atlas, Mongoose 8.0.3

Security: bcryptjs 2.4.3, JWT authentication, CORS

Development Tools: Nodemon, Concurrently, React Scripts 5.0.1

2. Project Overview

2.1 Purpose & Vision

MyFitnessPlus was conceived to address the fragmentation in fitness tracking applications. Users often need multiple apps for meal tracking, workout planning, and goal monitoring. Our vision was to create a unified platform that integrates all fitness tracking needs into a single, cohesive experience.

2.2 Target Audience

Primary Users: Fitness enthusiasts aged 18-45

Secondary Users: Personal trainers managing client progress

Use Cases:

Weight loss/gain tracking

Muscle building programs

Marathon training

General fitness maintenance

2.3 Core Features

1. Authentication System: Secure user registration and login

2. Dashboard: Real-time overview of daily fitness activities

3. Meal Prep: Calorie and macronutrient tracking

4. Workout Plans: Weekly exercise scheduling and completion tracking

5. Goals Tracking: Category-based goal setting (Weight, Cardio, Strength, Habits)

6. Progress Monitoring: RAG system for visual progress assessment

7. Profile Management: User preferences and fitness goals

8. Water Intake: Daily hydration tracking

2.4 Success Criteria

✅ Functionality: All features work without errors

✅ Performance: Page load time < 2 seconds

✅ Security: No exposed credentials, encrypted passwords

✅ Usability: Intuitive navigation, minimal learning curve

✅ Data Persistence: All user data survives page refresh

⏳ Scalability: Designed for future feature additions

3. V1 to V2 Transition

3.1 V1 Limitations

3.1.1 Mock Data Architecture

Version 1 (completed October 2025) was a frontend-only prototype with the following constraints:

// V1 Example: Mock data in client/src/data/mockData.js
const mockMeals = [
  { id: 1, type: 'Breakfast', name: 'Oatmeal', calories: 300 },
  { id: 2, type: 'Lunch', name: 'Chicken Salad', calories: 450 }
];

Problems:

Data reset on every page refresh

No multi-user support

Impossible to test authentication flows

No data validation on server side

Could not simulate real-world scenarios

3.1.2 No Authentication

Single-user assumption (always the same user)

No login/logout functionality

No security considerations

Could not demonstrate access control

3.1.3 Limited Interactivity

Basic CRUD operations in browser state only

No date filtering (all data shown at once)

No complex calculations (e.g., calorie aggregation)

No real-time updates across pages

3.2 V2 Requirements & Goals

3.2.1 Backend Development

Requirement: Build RESTful API with Express.js

Goal: Enable data persistence and multi-user support

Deliverables:

27 API endpoints

5 Mongoose models

JWT authentication middleware

MongoDB Atlas integration

3.2.2 Database Integration

Requirement: Replace mock data with MongoDB

Goal: Enable permanent data storage

Deliverables:

User collection with authentication fields

Meals, Workouts, Goals, WaterIntake collections

Proper indexing and relationships

3.2.3 Authentication & Security

Requirement: Implement JWT-based authentication

Goal: Secure user data and enable multi-user support

Deliverables:

Password hashing with bcrypt (10+ salt rounds)

JWT token generation (24-hour expiry)

Protected route middleware

Auto-redirect for authenticated users

3.3 Comparison: V1 vs V2

| Aspect | V1 (October 2025) | V2 (April 2026) |
| --- | --- | --- |
| Data Storage | Browser state (lost on refresh) | MongoDB Atlas (persistent) |
| Authentication | None | JWT with bcrypt hashing |
| Multi-user Support | No | Yes (isolated user data) |
| API Endpoints | 0 | 27 |
| Database Models | 0 | 5 |
| Backend Logic | None | Express.js server |
| Security | None | Protected routes, encrypted passwords |
| Date Filtering | No | Yes (YYYY-MM-DD query params) |
| Data Validation | Frontend only | Frontend + Backend |
| Error Handling | Basic | Comprehensive with status codes |
| Loading States | No | Yes (all async operations) |
| Code Comments | ~40% | ~85% |

4. Development Methodology

4.1 Agile Approach

4.1.1 Sprint Structure

Sprint Duration: 2 weeks

Total Sprints: 12 (November 2025 - April 2026)

Sprint Goals: Feature-focused (e.g., 'Implement Workout CRUD')

Reviews: End of each sprint (demo + retrospective)

4.1.2 Development Workflow

1. Planning
   ↓
2. Design (Database schema, API contracts)
   ↓
3. Backend Implementation (Models + Routes)
   ↓
4. Backend Testing (Postman)
   ↓
5. Frontend Integration (API calls)
   ↓
6. Frontend Testing (Browser)
   ↓
7. Bug Fixing
   ↓
8. Code Review
   ↓
9. Commit & Deploy

4.1.3 Prioritization Framework

We used MoSCoW prioritization:

Must Have (M):

User authentication

Meal CRUD operations

Workout CRUD operations

Goal CRUD operations

Dashboard aggregation

Data persistence

Should Have (S):

Progress RAG system

Water intake tracking

Profile management

Dark mode

Exercise completion toggle

Could Have (C):

Steps tracking backend

Streak calculation

Weekly highlights

Motivational quotes

Won't Have (W) - Deferred to V3:

Social features (sharing workouts)

Nutrition API integration

Wearable device sync

Progress charts/graphs

5. Technical Architecture

5.1 System Architecture

The application follows a three-tier architecture:

CLIENT (React 18.2)
├── Pages (8 routes)
├── Components (Navbar, ProtectedRoute)
├── Context (AuthContext)
└── API Service (axios)
     │
     ↓ HTTP Requests (JWT in headers)
     │
SERVER (Express.js 4.18.2)
├── Middleware (CORS, JSON Parser, Auth Check)
├── Routes (27 API endpoints)
└── Models (Mongoose schemas)
     │
     ↓ MongoDB Driver
     │
DATABASE (MongoDB Atlas)
├── users
├── meals
├── workouts
├── goals
└── waterintakes

5.2 Database Schema Design

5.2.1 User Model

{
  name: { type: String, required: true },
  email: { type: String, required: true, unique: true },
  password: { type: String, required: true }, // bcrypt hashed
  fitnessGoal: { type: String, default: 'general-fitness' },
  targetCalories: { type: Number, default: 2000 },
  targetProtein: { type: Number, default: 150 },
  targetWeight: { type: Number },
  currentWeight: { type: Number },
  height: { type: Number },
  darkMode: { type: Boolean, default: false },
  badges: { type: [String], default: [] },
  createdAt: { type: Date, default: Date.now }
}

Indexes: email (unique)

Relationships: One-to-Many with Meals, Workouts, Goals, WaterIntake

5.2.2 Meal Model

{
  userId: { type: ObjectId, ref: 'User', required: true },
  type: { type: String, required: true }, // Breakfast, Lunch, Dinner, Snack
  name: { type: String, required: true },
  calories: { type: Number, required: true },
  protein: { type: Number, default: 0 },
  date: { type: Date, required: true },
  createdAt: { type: Date, default: Date.now }
}

Indexes: userId, date

Design Decision: Date stored as Date object, filtered by YYYY-MM-DD string in queries

5.2.3 Workout Model

{
  userId: { type: ObjectId, ref: 'User', required: true },
  day: { type: String, required: true }, // Monday-Sunday
  name: { type: String, required: true },
  duration: { type: String },
  isRest: { type: Boolean, default: false },
  exercises: [{
    name: { type: String, required: true },
    sets: { type: Number },
    reps: { type: String },
    completed: { type: Boolean, default: false }
  }],
  completionPercentage: { type: Number, default: 0 },
  createdAt: { type: Date, default: Date.now }
}

Indexes: userId, day

Unique Constraint: One workout per user per day (enforced in backend)

5.2.4 Goal Model

{
  userId: { type: ObjectId, ref: 'User', required: true },
  title: { type: String, required: true },
  category: { type: String, required: true }, // Weight, Cardio, Strength, Habits
  target: { type: Number, required: true }, // FIXED: Was String in V1
  current: { type: Number, default: 0 },    // FIXED: Was String in V1
  status: { type: String, default: 'on-track' },
  deadline: { type: Date },
  createdAt: { type: Date, default: Date.now }
}

Indexes: userId

Critical Fix: Changed target and current from String to Number (April 7, 2026)

5.3 API Architecture

5.3.1 Complete API Endpoints (27 Total)

Authentication (3 endpoints):

POST   /api/auth/register      - Create new user
POST   /api/auth/login         - Authenticate user, return JWT
GET    /api/auth/user          - Get current user (protected)

Meals (5 endpoints):

GET    /api/meals              - Get user's meals (filtered by date)
GET    /api/meals/:id          - Get specific meal
POST   /api/meals              - Create new meal
PUT    /api/meals/:id          - Update meal
DELETE /api/meals/:id          - Delete meal

Workouts (6 endpoints):

GET    /api/workouts           - Get user's workouts
GET    /api/workouts/:id       - Get specific workout
POST   /api/workouts           - Create new workout
PUT    /api/workouts/:id       - Update workout
DELETE /api/workouts/:id       - Delete workout
PUT    /api/workouts/:id/exercise/:index - Toggle exercise completion

Goals (5 endpoints):

GET    /api/goals              - Get user's goals
GET    /api/goals/:id          - Get specific goal
POST   /api/goals              - Create new goal
PUT    /api/goals/:id          - Update goal
DELETE /api/goals/:id          - Delete goal

Water Intake (4 endpoints):

GET    /api/water-intake       - Get user's water intake for date
PUT    /api/water-intake/add   - Add one glass
PUT    /api/water-intake/remove - Remove one glass
PUT    /api/water-intake/set   - Set exact number of glasses

Profile (4 endpoints):

GET    /api/profile            - Get user profile
PUT    /api/profile            - Update profile
PUT    /api/profile/theme/dark-mode  - Toggle dark mode
PUT    /api/profile/badges/unlock    - Add badge

6. Implementation Phases

6.1 Phase 1: Backend Foundation (November 2025)

Week 1-2: Project Initialization

Tasks Completed:

✅ Initialized Express.js server with npm init

✅ Set up folder structure (server/config, server/models, server/routes, server/middleware)

✅ Created MongoDB Atlas account and cluster (M0 Free Tier)

✅ Configured environment variables (.env file)

✅ Installed dependencies: express, mongoose, bcryptjs, jsonwebtoken, cors, dotenv

✅ Installed dev dependencies: nodemon, concurrently

Challenges:

MongoDB Atlas IP whitelisting caused initial connection failures

Solution: Added 0.0.0.0/0 to whitelist for development (security note documented)

Week 3-4: Database Models

Tasks Completed:

✅ Created User model with password hashing pre-save hook

✅ Created Meal model with date validation

✅ Created Workout model with nested exercises array

✅ Created Goal model with progress calculations

✅ Created WaterIntake model

Design Decisions:

1. User Password Hashing: 10 salt rounds balances security and performance. Only hash if password is modified to avoid re-hashing on profile updates.

2. Workout Exercises as Embedded Array: Chose embedded array over separate Exercise collection for simplicity. Exercises belong to workout as atomic units.

3. Goal Data Types: Initial implementation used String for target and current values. Bug discovered April 7, 2026 - progress calculations failed with strings. Fixed to Number type.

6.2 Phase 2: API Development (December 2025)

Week 1: Authentication Routes

Implementation:

// @route   POST /api/auth/register
// @desc    Register a new user
// @access  Public

1. Check if user exists (email lookup)
2. Create new user (password hashed by pre-save hook)
3. Generate JWT token (24-hour expiry)
4. Return token and user data (without password)

Testing Process:

✅ Register new user → 201 Created

✅ Register duplicate email → 400 Bad Request

✅ Login with valid credentials → 200 OK + token

✅ Login with invalid password → 401 Unauthorized

✅ Access protected route without token → 401

✅ Access protected route with valid token → 200 OK

Week 2-3: Resource Routes (CRUD)

Implementation Pattern (repeated for Workouts, Goals):

1. Define routes in server/routes/<resource>.js

2. Apply auth middleware to all routes

3. Filter results by userId from token

4. Implement validation (express-validator)

5. Test with Postman

6. Register routes in server/server.js

Workouts Special Endpoint:

PUT /api/workouts/:id/exercise/:index
Toggles completion for a specific exercise.

Process:
1. Find workout by ID and userId
2. Toggle exercises[index].completed boolean
3. Recalculate completion percentage:
   (completed exercises / total exercises) * 100
4. Save workout
5. Return updated workout object

6.3 Phase 3: Frontend Integration (January 2026)

Week 1: API Service Layer

Created client/src/services/api.js as centralized API handler:

Axios instance with baseURL configuration

Request interceptor to automatically inject JWT token

Response interceptor for error handling

Easy to switch between dev/prod URLs

Benefits:

Single source of truth for API configuration

Automatic token injection for all requests

Centralized error handling

Simplified component code

Week 2-3: Component Migration

Example: MealPrep Page Migration

Changes from V1 to V2:

Added loading states (useState(true) during fetch)

Added error handling (try-catch blocks)

Replaced local state mutation with API calls

Used useEffect to fetch data on mount/date change

Updated UI to show loading spinner and error messages

Removed all references to mockData.js

Week 4: Authentication Flow

Implemented complete auth lifecycle:

Login/Signup pages with form validation

AuthContext to manage global user state

Token storage in localStorage

ProtectedRoute component to guard private pages

Auto-redirect logic (logged in → dashboard, logged out → login)

Automatic user loading on app mount

6.4 Phase 4: Feature Enhancement (February-March 2026)

Workout Creation Modal

Problem: V1 only allowed viewing predefined workouts

Solution: Built custom workout creation modal with:

Dynamic exercise list (add/remove exercises)

Form validation (prevent empty workouts)

Edit mode (pre-fill existing workout data)

Duplicate day check (backend validation)

Rest day support

Dark mode styling with animations

Exercise Completion Toggle

Frontend Implementation:

Checkbox next to each exercise

API call to PUT /api/workouts/:id/exercise/:index

Update local state with response data

Real-time completion percentage update

Visual feedback (checkmark animation)

RAG Progress Calculations

Frontend Implementation:

Calculate overall progress as average of all goal progress percentages

Individual goal progress: (goal.current / goal.target) * 100

RAG status thresholds: Green (≥80%), Amber (50-79%), Red (<50%)

Visual display: Colored circle for overall score, progress bars for individual goals

Status icons: ✓ (green), ! (amber), ✗ (red)

6.5 Phase 5: Bug Fixes & Polish (April 2026)

Critical Bug 1: Meal Date Persistence

Problem (April 7, 2026): Meals created today disappear after page refresh

Root Cause:

Meals saved with browser's local date (PST), but backend query used UTC midnight. Time zone mismatch caused filter to miss meals.

Solution:

// UTC normalization function
const normalizeToUTC = (dateString) => {
  const [year, month, day] = dateString.split('-');
  return new Date(Date.UTC(year, month - 1, day));
};

// Applied to:
✅ Meal creation
✅ Meal filtering
✅ Water intake date handling
✅ Workout date calculations

Critical Bug 2: Goal Model Data Type

Problem (April 7, 2026): Progress calculations showed NaN or incorrect percentages

Root Cause:

Goal model stored target and current as String, but frontend performed division calculations assuming Number.

Solution:

Changed schema definition from String to Number for both fields. All goal calculations now consistent, no parseFloat() needed in frontend.

UI Bug: Workout Button Layout

Problem: '+ Create Workout' button stretched full width on some screens

Solution:

/* client/src/pages/Workout.css */
.page-header .btn {
  white-space: nowrap;
  flex-shrink: 0;
  width: auto !important;
  align-self: flex-start;
}

Result: Button stays compact in top-right corner

7. Problems & Solutions

7.1 Technical Challenges

Problem 1: CORS Issues (December 2025)

Symptom: Frontend (localhost:3000) could not access backend (localhost:5000)

Error Message: Access to XMLHttpRequest blocked by CORS policy

Root Cause: Express server did not allow cross-origin requests by default

Solution:

// server/server.js
const cors = require('cors');
app.use(cors()); // Allow all origins in development

// Production: Whitelist specific origin
app.use(cors({
  origin: 'https://myfitnessplus.com'
}));

Learning: Always configure CORS when frontend and backend run on different ports

Problem 2: JWT Token Expiration Handling (January 2026)

Symptom: Users logged out randomly after 24 hours

Issue: No frontend logic to handle expired tokens gracefully

Solution:

// client/src/services/api.js
api.interceptors.response.use(
  (response) => response,
  (error) => {
    if (error.response?.status === 401) {
      localStorage.removeItem('token');
      window.location.href = '/login';
    }
    return Promise.reject(error);
  }
);

Improvement: Auto-redirect to login on 401 responses (expired/invalid token)

Problem 3: Password Hashing on Profile Update (February 2026)

Symptom: Changing profile data (e.g., targetCalories) caused login failure

Root Cause: User model pre-save hook hashed password on EVERY save

Solution:

// Only hash if password was modified
userSchema.pre('save', async function(next) {
  if (!this.isModified('password')) return next();
  this.password = await bcrypt.hash(this.password, 10);
  next();
});

Learning: Always check isModified() before mutating fields in Mongoose hooks

Problem 4: Duplicate Workout Prevention (March 2026)

Symptom: Users could create multiple workouts for the same day

Requirement: One workout per day per user

Solution - Backend Validation:

// server/routes/workouts.js
router.post('/', auth, async (req, res) => {
  const existing = await Workout.findOne({
    userId: req.user.userId,
    day: req.body.day
  });
  
  if (existing) {
    return res.status(400).json({ 
      message: 'Workout already exists for this day' 
    });
  }
  
  // Proceed with creation
});

Solution - Frontend Validation:

Check for existing workout before showing create modal. Allow duplicate during edit (not creation) to enable updates.

Decision: Validation on both frontend (UX) and backend (security)

7.2 Design Decisions & Trade-offs

Decision 1: Embedded vs Referenced Exercises

Options:

1. Embedded Array (Chosen): exercises: [{ name, sets, reps, completed }]

2. Separate Collection: Exercise model with workoutId reference

Decision: Embedded array

Rationale:

Exercises belong to workout (not standalone entities)

Simpler queries (one query vs join)

Atomic updates (workout + exercises in one document)

Trade-off: Cannot query exercises independently (acceptable for our use case)

Decision 2: Local Storage for JWT Token

Options:

1. localStorage (Chosen)

2. sessionStorage (lost on tab close)

3. httpOnly Cookie (more secure)

Decision: localStorage

Rationale:

Simple implementation

Persists across browser sessions

Easy to access in React

Trade-off: Vulnerable to XSS attacks (acceptable for MVP, noted for V3)

Decision 3: Server-Side Date Filtering

Options:

1. Client-Side: Filter all meals in browser

2. Server-Side (Chosen): GET /api/meals?date=2026-04-07

Decision: Server-side

Rationale:

Reduces data transfer (only today's meals)

Scales better (doesn't load entire history)

Backend can optimize with indexes

Decision 4: MongoDB Atlas vs Local MongoDB

Decision: MongoDB Atlas

Rationale:

Easy setup (no local installation)

Free tier (M0 cluster)

Accessible from anywhere (cloud hosted)

Production-ready (same platform for dev and prod)

Trade-off: Requires internet connection, IP whitelisting configuration

8. Testing & Quality Assurance

8.1 Testing Strategy

We implemented a multi-layered testing approach:

1. Unit Testing: Individual functions (not extensively covered in V2)

2. API Testing: Postman collections for all endpoints

3. Integration Testing: Manual end-to-end user flows

4. User Acceptance Testing: Real-world usage scenarios

8.2 API Testing with Postman

Collection Structure:

MyFitnessPlus API Tests/
├── Authentication
│   ├── Register User
│   ├── Login User
│   └── Get Current User
├── Meals
│   ├── Create Meal
│   ├── Get Meals (with date filter)
│   ├── Update Meal
│   └── Delete Meal
├── Workouts
│   ├── Create Workout
│   ├── Toggle Exercise
│   └── Delete Workout
├── Goals
│   └── (5 CRUD endpoints)
└── Profile
    └── Update Profile

Test Cases (Sample):

Test: Create Meal
Request: POST /api/meals
Headers: { Authorization: Bearer <TOKEN> }
Body: { 
  type: "Breakfast", 
  name: "Oats", 
  calories: 300, 
  date: "2026-04-07" 
}

Assertions:
✅ Status code is 201
✅ Response has _id field
✅ Response.calories === 300
✅ Response.userId matches authenticated user

8.3 Integration Testing Checklist

Scenario 1: New User Registration Flow

1. ✅ Visit landing page

2. ✅ Click 'Get Started'

3. ✅ Fill signup form (name, email, password)

4. ✅ Submit → Redirected to dashboard

5. ✅ Token saved to localStorage

6. ✅ Dashboard shows 'Welcome, <name>'

7. ✅ Refresh page → User still authenticated

8. ✅ Logout → Redirected to landing page

9. ✅ Manual URL access (/dashboard) → Redirected to login

Scenario 2: Meal Tracking Flow

1. ✅ Navigate to Meal Prep page

2. ✅ Click '+ Add Meal'

3. ✅ Fill form (breakfast, 400 calories, 25g protein)

4. ✅ Submit → Meal appears in list

5. ✅ Refresh page → Meal still there

6. ✅ Edit meal → Change calories to 450

7. ✅ Submit → Updated value shown

8. ✅ Delete meal → Confirmation dialog

9. ✅ Confirm → Meal removed

10. ✅ Check database → Meal deleted

Scenario 3: Workout Creation & Completion

1. ✅ Navigate to Workout page

2. ✅ Select Tuesday

3. ✅ Click '+ Create Workout'

4. ✅ Enter workout name 'Upper Body'

5. ✅ Add exercise: Push-ups, 3 sets, 15 reps

6. ✅ Add exercise: Pull-ups, 3 sets, 10 reps

7. ✅ Submit → Workout appears for Tuesday

8. ✅ Check exercise 1 → completionPercentage updates to 50%

9. ✅ Check exercise 2 → completionPercentage updates to 100%

10. ✅ Refresh → Completion status persists

8.4 Code Quality Metrics

Comment Coverage: 85% of functions/routes have descriptive comments

Example:

// @route   PUT /api/workouts/:id/exercise/:index
// @desc    Toggle exercise completion status
// @access  Private
router.put('/:id/exercise/:index', auth, async (req, res) => {
  // Implementation
});

Naming Conventions:

camelCase for variables/functions

PascalCase for components/models

Descriptive names (e.g., normalizeToUTC not convert)

File Organization:

Clear separation of concerns (MVC-like pattern)

Each route file handles one resource

Reusable utilities in separate files

9. Deployment & Configuration

9.1 Environment Setup

Development Environment

# .env (development)
MONGO_URI=mongodb+srv://username:password@cluster.mongodb.net/myfitnessplus
JWT_SECRET=dev_secret_change_in_production_12345
PORT=5000
NODE_ENV=development

Production Environment (Future)

# .env (production)
MONGO_URI=<production-mongodb-uri>
JWT_SECRET=<strong-random-string-64-chars>
PORT=5000
NODE_ENV=production
CLIENT_URL=https://myfitnessplus.com

9.2 Database Configuration

MongoDB Atlas Setup:

1. Create account at mongodb.com/cloud/atlas

2. Create free tier cluster (M0)

3. Configure network access (IP whitelist):

- Development: 0.0.0.0/0 (all IPs)

- Production: Specific server IPs only

4. Create database user with read/write permissions

5. Get connection string and add to .env

Collections Created:

users (authentication and profiles)

meals (user meal logs)

workouts (exercise plans)

goals (fitness targets)

waterintakes (daily hydration)

9.3 Development Scripts

// Root package.json scripts
{
  "dev": "concurrently \"npm run server\" \"npm run client\"",
  "server": "nodemon server/server.js",
  "client": "cd client && npm start",
  "seed:all": "node server/scripts/seedAll.js"
}

Usage:
- npm run dev → Starts frontend (port 3000) and backend (port 5000)
- npm run seed:all → Populates database with test data

9.4 Deployment Checklist (Future)

Pre-Deployment:

☐ Update JWT_SECRET to strong random value

☐ Configure MongoDB IP whitelist for production server

☐ Set NODE_ENV=production

☐ Build React app (npm run build in client/)

☐ Test all endpoints in production environment

☐ Set up SSL certificate (HTTPS)

☐ Configure CORS for production domain only

Recommended Deployment Platforms:

Frontend: Vercel (free tier, auto-deploy from Git)

Backend: Heroku / Railway (free tier, Node.js support)

Database: MongoDB Atlas (free tier M0)

Post-Deployment:

☐ Test authentication flow

☐ Verify data persistence

☐ Check API response times

☐ Monitor error logs

☐ Set up uptime monitoring (UptimeRobot)

10. Lessons Learned

10.1 Technical Lessons

1. Always Normalize Dates to UTC

Problem: Time zone mismatches caused data to 'disappear'

Lesson: Store all dates in UTC, convert to local only for display

Application: Implemented normalizeToUTC() utility across all date inputs

2. Use Proper Data Types in MongoDB

Problem: String numbers caused calculation errors

Lesson: Define schema types carefully (Number, not String, for numeric data)

Application: Fixed Goal model, added validation to prevent future issues

3. Separate Concerns Early

Problem: Initially mixed API logic in components

Lesson: Create service layer (api.js) from the start

Application: All API calls centralized, easy to maintain

4. Plan for Authentication from Day 1

Problem: V1 had no auth, V2 required refactoring all pages

Lesson: Build auth first, even if using mock user initially

Application: V3 will start with auth scaffold

5. Test with Real Data Early

Problem: Mock data hid edge cases (empty states, long names)

Lesson: Use seed scripts to create realistic test data

Application: Found UI bugs (button overflow) with real workout names

10.2 Process Lessons

1. Document as You Go

Problem: Forgot architectural decisions made months ago

Lesson: Write comments and documentation during development

Application: 85% comment coverage, easier maintenance

2. Version Control Best Practices

Problem: Large commits made debugging difficult

Lesson: Small, focused commits with clear messages

Application: Can now trace any feature to specific commit

3. Regular Code Reviews

Problem: Bugs crept in during intense coding sessions

Lesson: Review code before moving to next feature

Application: Caught password hashing bug before production

4. User Testing Reveals Hidden Issues

Problem: '+' button layout looked fine on dev machine (large screen)

Lesson: Test on multiple devices and screen sizes

Application: Now test on mobile, tablet, desktop before finalizing

10.3 What Worked Well

✅ Agile Sprints: 2-week sprints kept momentum, allowed for adjustments

✅ Postman Testing: Caught backend bugs before frontend integration

✅ Component Reusability: Navbar, ProtectedRoute used across pages

✅ MongoDB Atlas: Zero setup hassle, reliable uptime

✅ React Context: Simple authentication state management

✅ Seed Scripts: Saved hours of manual testing data entry

10.4 What Could Be Improved

⚠️ Automated Testing: No unit tests, relied on manual testing (risky)

⚠️ Error Logging: console.log not sufficient for production debugging

⚠️ Code Duplication: Some CRUD patterns repeated across routes (could extract)

⚠️ Mobile Optimization: Tested late, found layout issues

⚠️ Performance Monitoring: No metrics on API response times

⚠️ Security Hardening: JWT in localStorage vulnerable to XSS

11. Future Recommendations

11.1 V3 Feature Roadmap

Must Have (V3.0)

1. Progress Charts: Line graphs for weight, calories, workouts over time

2. Steps Backend: Real API endpoints (integrate fitness tracker APIs)

3. Streak Calculation: Analyze historical workout data for consistency

4. Export Data: Download meals/workouts as CSV/PDF

5. Password Reset: Email-based password recovery

Should Have (V3.5)

1. Social Features: Share workouts with friends, leaderboards

2. Nutrition API: Auto-populate calories from food database (Nutritionix API)

3. Exercise Library: Searchable database of 500+ exercises with videos

4. Mobile App: React Native version for iOS/Android

5. Notifications: Push reminders for workouts, meal logging

Could Have (V4.0)

1. Wearable Integration: Sync with Fitbit, Apple Watch, Garmin

2. AI Meal Suggestions: Recommend meals based on remaining calories

3. Workout Generator: AI creates custom plans based on goals

4. Progress Photos: Upload and track visual transformation

5. Challenges: 30-day challenges with badges and rewards

11.2 Technical Improvements

1. Implement Automated Testing

// Example: Jest + Supertest for API testing
describe('POST /api/meals', () => {
  it('should create a new meal', async () => {
    const response = await request(app)
      .post('/api/meals')
      .set('Authorization', `Bearer ${token}`)
      .send({ 
        type: 'Breakfast', 
        name: 'Oats', 
        calories: 300 
      });
    
    expect(response.status).toBe(201);
    expect(response.body.name).toBe('Oats');
  });
});

2. Add Error Logging Service

Options: Sentry (error tracking), LogRocket (session replay), Winston (Node.js logger)

3. Optimize Database Queries

Current: Multiple queries per page (Dashboard fetches 4 collections)

Future: Aggregation pipeline to reduce round trips

4. Implement Rate Limiting

Purpose: Prevent abuse (e.g., 1000 meal creations per second)

Library: express-rate-limit

Configuration: 100 requests per 15 minutes per IP

5. Add Pagination

Current: GET /api/meals returns ALL meals (could be 1000s)

Future: Implement pagination with limit and skip parameters

Example: GET /api/meals?page=1&limit=20

11.3 Security Enhancements

1. Move JWT to httpOnly Cookies

Current: localStorage (vulnerable to XSS)

Recommended: httpOnly cookie (inaccessible to JavaScript)

2. Input Validation with Joi

Current: Basic express-validator

Recommended: Comprehensive Joi schemas for all inputs

3. Implement CSRF Protection

Library: csurf

Purpose: Prevent cross-site request forgery attacks

4. Hash JWT Secret

Current: Raw string in .env

Recommended: Use strong random generator (64-byte hex string)

11.4 Performance Optimizations

1. React Code Splitting

Current: Single bundle.js (large initial load)

Future: Lazy load routes with React.lazy() and Suspense

2. Image Optimization

Future: Compress workout/progress photos, use WebP format

3. Caching Strategy

Backend: Cache frequently accessed data (user profile) with Redis

Frontend: Use React Query for automatic caching

Appendix A: Technology Stack Details

Frontend Dependencies

{
  "react": "^18.2.0",
  "react-dom": "^18.2.0",
  "react-router-dom": "^6.21.0",
  "axios": "^1.6.2"
}

Backend Dependencies

{
  "express": "^4.18.2",
  "mongoose": "^8.0.3",
  "bcryptjs": "^2.4.3",
  "jsonwebtoken": "^9.0.2",
  "cors": "^2.8.5",
  "dotenv": "^16.3.1",
  "express-validator": "^7.0.1"
}

Development Tools

{
  "nodemon": "^3.0.2",
  "concurrently": "^8.2.2"
}

Appendix B: Folder Structure Reference

MyFitnessPlus/
├── client/                 # Frontend React app
│   ├── public/             # Static files
│   │   └── index.html
│   ├── src/
│   │   ├── components/     # Reusable components
│   │   │   ├── Navbar.js
│   │   │   ├── Navbar.css
│   │   │   └── ProtectedRoute.js
│   │   ├── context/        # React Context
│   │   │   └── AuthContext.js
│   │   ├── pages/          # Route pages
│   │   │   ├── Landing.js
│   │   │   ├── Login.js
│   │   │   ├── Signup.js
│   │   │   ├── Dashboard.js
│   │   │   ├── MealPrep.js
│   │   │   ├── Workout.js
│   │   │   ├── Goals.js
│   │   │   ├── Progress.js
│   │   │   └── Profile.js
│   │   ├── services/       # API integration
│   │   │   └── api.js
│   │   ├── data/           # Mock data (V1 legacy)
│   │   │   └── mockData.js
│   │   ├── App.js
│   │   ├── index.js
│   │   └── index.css
│   └── package.json
├── server/                 # Backend Express app
│   ├── config/             # Database connection
│   │   └── database.js
│   ├── middleware/         # Auth middleware
│   │   └── auth.js
│   ├── models/             # Mongoose schemas
│   │   ├── User.js
│   │   ├── Meal.js
│   │   ├── Workout.js
│   │   ├── Goal.js
│   │   └── WaterIntake.js
│   ├── routes/             # API endpoints
│   │   ├── auth.js
│   │   ├── meals.js
│   │   ├── workouts.js
│   │   ├── goals.js
│   │   ├── waterIntake.js
│   │   └── profile.js
│   └── server.js           # Entry point
├── package.json            # Root scripts
├── .env                    # Environment variables
└── README.md               # Setup instructions

Appendix C: Database Schema Diagrams

User → Meals (One-to-Many)

User
├── _id
├── email
└── ...

Meal                    Meal                    Meal
├── _id                 ├── _id                 ├── _id
├── userId ──────────>  ├── userId ──────────>  ├── userId
├── name                ├── name                ├── name
└── ...                 └── ...                 └── ...

Similar relationships exist for:
User → Workouts (One-to-Many)
User → Goals (One-to-Many)
User → WaterIntake (One-to-Many)

Appendix D: API Response Examples

Success Response (GET /api/meals)

[
  {
    "_id": "661234abc...",
    "userId": "660999xyz...",
    "type": "Breakfast",
    "name": "Oatmeal with Banana",
    "calories": 350,
    "protein": 12,
    "date": "2026-04-08T00:00:00.000Z",
    "createdAt": "2026-04-08T08:30:00.000Z"
  },
  {
    "_id": "661235def...",
    "userId": "660999xyz...",
    "type": "Lunch",
    "name": "Grilled Chicken Salad",
    "calories": 450,
    "protein": 40,
    "date": "2026-04-08T00:00:00.000Z",
    "createdAt": "2026-04-08T12:00:00.000Z"
  }
]

Error Response (401 Unauthorized)

{
  "message": "No token, authorization denied"
}

Validation Error (400 Bad Request)

{
  "message": "Validation failed",
  "errors": [
    {
      "field": "calories",
      "message": "Calories must be a positive number"
    }
  ]
}

— END OF DOCUMENT —

Last Updated: April 8, 2026 | Version: 2.0